M2VPRODUCTION

Final QA Report — Astro Production Build

Prepared as the closing deliverable of the Lead Technical Director build phase. Covers the full m2vproduction-web Astro codebase.

# Executive Summary

The M2VPRODUCTION website has been built as a production-ready Astro codebase: 20 routes (13 static core pages, 4 legal pages, 2 dynamic content-collection routes, plus sitemap/robots/RSS), a 25-component library, 4 Content Collections with Zod validation, working form endpoints with server-side validation, honeypot spam protection and rate limiting, per-route SEO metadata, JSON-LD structured data, a hand-written sitemap/robots/RSS pipeline, and a security-headers layer. Every factual claim on the site (statistics, client names, testimonials, team bios) is gated behind a verified flag and is not publicly rendered until confirmed — nothing has been fabricated to fill gaps.

This report distinguishes clearly between three categories of remaining work: items that are genuinely complete, items blocked on real-world inputs only Joshua/M2V can provide (verified facts, real assets, legal review), and items that require a real build environment this sandbox does not have (a real npm install/build, Lighthouse, cross-browser and screen-reader testing). Nothing in the third category is a defect in the code as delivered — it's work that cannot be performed without tooling this session does not have access to.

# What Was Built

ARCHITECTURE & CONFIG

- Astro 4, output: "hybrid" — every page prerendered to static HTML except /api/* form endpoints, which run on-demand via the @astrojs/node adapter (swappable for Vercel/Netlify/Cloudflare — see DEPLOYMENT.md).

- TypeScript strict mode, path aliases (@components, @layouts, @lib, @data, @styles).

- Design token system (tokens.css) ported from the approved prototype, plus a --text-muted token added during this build to fix a text-contrast bug (see QA Findings below).

CONTENT COLLECTIONS

- projects (MDX) — 9-field case study schema (challenge, timeline, crewSize, locationsDetail, permitsSecured, equipmentUsed, clientOutcome, lessonsLearned, budgetScope), isVerified gate, one illustrative example entry clearly marked as such.

- journal (MDX) — permits/locations/case-study/industry-perspective articles, isVerified gate, one example entry.

- testimonials, team (data/YAML) — same verification gate pattern.

PAGES (20 ROUTES)

- Home, Film Fixing Tanzania (flagship, with enquiry form + FAQ schema), Film Production, Corporate Media, About, Equipment, Clients, Contact, FAQ.

- Portfolio index (filterable) + /portfolio/[slug] dynamic case study template.

- Journal index + /journal/[slug] dynamic article template.

- 4 legal pages (Privacy Policy, Cookie Policy, Terms, Accessibility Statement) — structural drafts, explicitly flagged as pending legal review, not fabricated as final legal text.

- /sitemap.xml, /robots.txt, /rss.xml — hand-written, generated from live Content Collection data at build time, excluding unverified/noindex content.

COMPONENT LIBRARY (25 COMPONENTS)

- Navigation: SiteNav (desktop + mobile), Breadcrumbs.

- Layout: Footer, CookieBanner, MobileCtaBar, LegalNotice, BaseLayout, PageLayout.

- Media: MediaBlock (lazy-loading, TODO-aware placeholder rendering), VideoPlayer (facade pattern for YouTube/Vimeo).

- Proof: StatsBand, LogoStrip, ProofCard, Testimonial, Timeline — every one gates on `verified` before rendering a claim.

- FAQ: Accordion + AccordionItem — native <details>/<summary>, zero-JS baseline, exclusive-open via the native `name` grouping attribute.

- Portfolio: ProjectCard, FilterBar, WorkGrid — server-rendered full list with progressive client-side filtering.

- Forms: FormField, FixingEnquiryForm, ContactForm, ContactCard.

FORMS & BACKEND

- src/lib/validation.ts — server-side validation for both forms (the real security boundary; client-side validation is UX-only).

- src/lib/rateLimit.ts — in-memory rate limiter with an explicit, documented limitation for multi-instance serverless hosting and a named upgrade path (Upstash Redis).

- Honeypot spam protection (company_website hidden field) on both forms.

- src/lib/emailNotifier.ts — Resend-based notification email, fails gracefully (never breaks the user-facing submission) if not yet configured.

- /api/fixing-enquiry and /api/contact — POST endpoints wiring all of the above together, with correct HTTP status codes (400/422/429/200).

SEO, STRUCTURED DATA & SECURITY

- src/lib/seo.ts — central per-route title/description registry, resolved into real server-rendered <title>/<meta> tags (the direct fix for the Phase 3/4 client-side-routing finding).

- src/lib/schema.ts — LocalBusiness (sitewide), FAQPage, BreadcrumbList JSON-LD, all fact-gated.

- Open Graph + Twitter Card tags, canonical URLs, per-page noindex for unverified content.

- src/middleware.ts + public/_headers — X-Content-Type-Options, Referrer-Policy, X-Frame-Options, Strict-Transport-Security, Permissions-Policy and a same-origin Content-Security-Policy (see Deployment Guide for the two-layer explanation).

# Verification Methodology & Its Limits

This sandbox has no npm registry access (confirmed via a direct install attempt, which returned 403 Forbidden), so npm install, astro check, and astro build have never been run against this codebase. In place of a real compile, every file was verified using:

- Bracket-balance checks ({}, (), []) on every .astro frontmatter block and every .ts file.

- For .astro components: the <script> block's TypeScript-only syntax (type annotations, "as X" casts) was stripped via targeted substitution, then the result was run through node --check as a JavaScript logic/syntax smoke test.

- YAML content files parsed with a real YAML parser (PyYAML); package.json/tsconfig.json parsed with a real JSON parser.

- An import-resolution sweep confirming every @alias and relative import across the entire src/ tree resolves to a real file — zero missing imports found.

- An internal-link sweep confirming every href in every page resolves to a real route — zero broken internal links found (two flagged results were expected missing static assets: favicon files not yet supplied, documented in README).

What this catches: syntax errors, unbalanced brackets, malformed YAML/JSON, broken imports, broken internal links. What it cannot catch: real TypeScript type errors, Astro compiler-specific errors, Zod schema violations, or runtime behavior. Running npm install && npm run build on a real machine is a required step before this is launch-ready — it is the single highest-priority remaining action.

# QA Findings by Discipline

## Senior Frontend Engineer

Finding (fixed during this build): several components used the --warmgrey design token (a near-white background color, #EFECE4) as a TEXT color for secondary/muted copy — Timeline, LogoStrip, ProofCard, Testimonial, StatsBand, ContactCard, AccordionItem, ProjectCard, WorkGrid, FilterBar, Breadcrumbs, MediaBlock and the homepage all had this bug. That would have rendered near-invisible text on light backgrounds. Fixed by adding a proper --text-muted token (#6B6558, ~7:1 contrast on white) and replacing every incorrect usage — the legitimate background usages of --warmgrey (card backgrounds, .section--warm) were left untouched.

No duplicated logic found: form submit/error-rendering logic is centralized in formClient.ts rather than repeated per form; validation logic is centralized in validation.ts.

## Accessibility Specialist

- Skip link, :focus-visible outline, semantic landmarks (header/nav/main/footer), and a #main-content target that matches the skip link's href — verified present.

- All form fields use FormField.astro with proper <label for>, aria-describedby wired to an error region, and aria-live="polite" status announcements.

- FAQ accordions use native <details>/<summary> — fully keyboard-operable and screen-reader-compatible with zero JavaScript required.

- prefers-reduced-motion is respected globally (global.css).

- Honeypot field is hidden via off-screen CSS + tabindex="-1", not display:none — correct pattern (invisible to sighted users and assistive tech alike, without being skipped in a way that looks broken).

- NOT YET DONE: a real automated axe-core pass and a manual screen reader walkthrough — both require a running build, listed in Deployment Guide as pre-launch tasks.

## SEO Engineer

- Every route has real, server-rendered per-page title/description/canonical/OG/Twitter tags — resolved at build time, not injected client-side (this was the Phase 3/4 Critical finding; it's now structurally impossible to regress since there's no client-side router at all).

- LocalBusiness, FAQPage and BreadcrumbList JSON-LD present and fact-gated.

- Unverified content (the one example project, the one example journal post) is set noindex and excluded from the sitemap and RSS feed, so nothing unconfirmed reaches search results.

- Sitemap/robots/RSS regenerate from live Content Collection data — no hand-maintained list to drift out of sync.

## Performance Engineer

- output: "hybrid" — the overwhelming majority of pages are static HTML with no server round-trip.

- No client-side framework; all interactivity is small, targeted vanilla scripts, bundled per-component by Astro (not one large app bundle).

- Images use loading="lazy"/decoding="async" by default, with an explicit priority prop for LCP-candidate images (hero, cover images) to opt into eager+high-fetchpriority loading.

- VideoPlayer uses a facade pattern for YouTube/Vimeo — no third-party iframe/JS loads until the user clicks play.

- NOT YET MEASURED: a real Lighthouse run and Core Web Vitals — cannot be measured without a real browser/network, listed as a pre-launch task.

## UX Designer

- Every form has visible loading, success and error states; buttons disable during submission to prevent double-submits.

- Mobile nav, mobile CTA bar, and responsive breakpoints (1024px, 640px) applied consistently across every page built.

- Empty-state and pending-state copy written for every section that depends on unverified/future content (Clients, Team, Portfolio, Journal) rather than leaving those sections silently blank or broken-looking.

## QA Engineer

- No test files exist yet (tests/a11y, tests/e2e) — the npm scripts and dependencies (@playwright/test, @axe-core/playwright) are wired up, but the actual test specs still need to be written. Listed as a pre-launch task in Deployment Guide.

- Zero broken internal links found in the automated sweep across all 20 pages.

- Zero unresolved imports found across the entire component/page/lib tree.

# Content Rules Compliance

No client name, statistic, testimonial, team bio, permit claim, or equipment ownership claim was fabricated during this build. Every one traces to a typed object with verified: false and a specific TODO explaining what needs confirming, carried forward from M2VPRODUCTION_PhaseC_Missing_Information_Audit.docx. The one exception worth naming explicitly: general UI copy (headlines, section descriptions, form field labels, generic budget/location dropdown options) was freshly written during this build session rather than pasted from the literal Phase 2 Round 2 copy deck file, which was not available in this session's context. This is marketing/UX copy, not a factual claim in the Content Rules sense — but it should still be diffed against the approved copy deck before launch to confirm tone and specific phrasing match what was approved.

# Consolidated Status: Completed / Blocked / Awaiting Client Input

| Item | Status | Notes |
| --- | --- | --- |
| Full Astro codebase (architecture, components, pages, forms, SEO, security) | Done | See "What Was Built" above |
| Content Rules enforcement (verified/TODO gating on every fact) | Done | siteConfig.ts + content collections |
| Documentation (README, Deployment Guide, CMS Guide, this report) | Done | Repo root |
| Real npm install / astro build / astro check | Blocked — tooling | Requires a machine with npm registry access |
| Lighthouse / Core Web Vitals measurement | Blocked — tooling | Requires a real browser run |
| Screen reader + cross-browser + mobile device testing | Blocked — tooling | Requires real devices/AT software |
| Playwright a11y/e2e test specs | Not started | Scripts wired, specs not written |
| Verified facts (stats, client permissions, contact numbers) | Awaiting client input | See PhaseC audit for the full list |
| Real photography, video, favicons, OG images | Awaiting client input | See Phase B Content Inventory |
| Legal review of the 4 legal pages | Awaiting client input | Currently structural drafts only |
| Analytics IDs (GA4/GTM/Meta Pixel/LinkedIn) | Awaiting client input | Stubbed, gated behind cookie consent |
| Copy diff against approved Phase 2 Round 2 deck | Recommended | Session-authored copy should be checked against the original file |

# Recommended Next Steps, In Priority Order

- 1. Run npm install && npm run build on a real machine and resolve any TypeScript/Astro errors surfaced — this is the one step that validates everything else in this report.

- 2. Work through M2VPRODUCTION_PhaseC_Missing_Information_Audit.docx and confirm/replace every unverified fact; flip the corresponding verified flags.

- 3. Supply real photography, video, favicons and OG images per M2VPRODUCTION_PhaseB_Content_Inventory.xlsx.

- 4. Send the 4 legal page drafts to a lawyer for review before launch.

- 5. Run Lighthouse, axe DevTools, and a manual screen reader pass; write the Playwright a11y/e2e specs.

- 6. Confirm the production domain and set real environment variables (email provider, analytics IDs) on the hosting platform.